Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 October 2026 |
| --- | --- |
| Team ID | Individual Project |
| Global Electric Vehicle Market Intelligence Dashboard | Global Electric Vehicle Market Intelligence Dashboard |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data access & quality | US-1 | As a user, I can inspect dataset coverage and quality. | 5 | High | Ansh Shrivastava |
| Sprint-1 | Market overview | US-2 | As a user, I can view annual sales and category totals. | 5 | High | Ansh Shrivastava |
| Sprint-1 | Interactive filters | US-3 | As a user, I can filter the dashboard by year/category/manufacturer. | 5 | High | Ansh Shrivastava |
| Sprint-1 | Manufacturer analysis | US-4 | As a user, I can compare manufacturers by sales. | 5 | High | Ansh Shrivastava |
| Sprint-2 | Battery analysis | US-5 | As a user, I can compare battery technologies and range. | 5 | High | Ansh Shrivastava |
| Sprint-2 | Geographic analysis | US-6 | As a user, I can compare manufacturing countries. | 5 | Medium | Ansh Shrivastava |
| Sprint-2 | Customer ratings | US-7 | As a user, I can compare ratings by category. | 3 | Medium | Ansh Shrivastava |
| Sprint-3 | Story and validation | US-8 | As a user, I can review guided insights and validation notes. | 7 | High | Ansh Shrivastava |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 working days | Planned | Planned | Pending | Pending |
| Sprint-2 | 20 | 6 working days | Planned | Planned | Pending | Pending |
| Sprint-3 | 15 | 6 working days | Planned | Planned | Pending | Pending |
| Sprint-4 | 10 | 6 working days | Planned | Planned | Pending | Pending |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

# Planning assumptions

This is an individual project plan. Sprint dates and completion are to be updated against the actual course schedule; no sprint is marked complete in advance.

Definition of done: calculations are documented, totals reconcile, filters work, chart labels are readable, limitations are stated, and genuine screenshots are captured.

Student: Ansh Shrivastava

Project: Global Electric Vehicle Market Intelligence Dashboard